VPS Service Recovery Runbook

Recovery procedures for services paused during the September 2026 incident

| Server | srv1775618.hstgr.cloud |
| --- | --- |
| IPv4 | 187.127.185.82 |
| Primary operator | deploy (sudo-enabled, SSH key authentication) |
| Created | 7 September 2026 |
| Safety rule | Never use docker compose down -v or docker volume prune during recovery. |

# 1. Current recovery inventory

| Component | Current state | Recovery decision |
| --- | --- | --- |
| c3pool / XMRig miner | Removed; systemd unit masked | Never restore. Treat as malicious. |
| Frappe / Gameplan | Removed after backup | Restore only if studio-tracker is required. |
| Pharmerp ClickHouse | Stopped; volume preserved | Start only when analytics are required and CPU cap is cleared. |
| Doptor stack | Stopped; database volume preserved | Start database, API, then web when needed. |
| onedarjeeling.duckdns.org | All 1darjeeling_prod_* containers stopped; restart disabled | Restore only this stack; it is separate from 1darjeeling.in. |
| 1darjeeling.in + aaganerp.in | Running on shared 1darjeeling_in_* stack | Keep running; both domains share port 8092. |
| Rajkamal scheduled sync | Temporarily disabled during database pool incident | Re-enable only after observing healthy API/database capacity. |

# 2. Before restoring any service

Confirm the Hostinger CPU limitation has cleared or CPU steal is consistently low.

Confirm XMRig is absent and the miner service remains masked.

Record the current container state and verify available disk space.

Restore one project at a time, then test its public domain before continuing.

date -Is
uptime
vmstat 1 10
df -h /
systemctl is-enabled c3pool_miner.service
ps -C xmrig -o pid,user,stat,args
docker ps -a --format 'table {{.Names}}\t{{.Status}}'

Expected security result: c3pool_miner.service is masked and the XMRig process list is empty.

# 3. Restore onedarjeeling.duckdns.org

This restores only the stopped 1darjeeling_prod_* stack. It does not affect the shared 1darjeeling_in_* stack serving 1darjeeling.in and aaganerp.in.

docker update --restart=unless-stopped \
  1darjeeling_prod_postgres 1darjeeling_prod_minio \
  1darjeeling_prod_backend 1darjeeling_prod_nginx \
  1darjeeling_prod_db_backup

docker start 1darjeeling_prod_postgres 1darjeeling_prod_minio
sleep 15
docker start 1darjeeling_prod_backend
sleep 15
docker start 1darjeeling_prod_nginx 1darjeeling_prod_db_backup

docker ps --filter 'name=1darjeeling_prod_' --format 'table {{.Names}}\t{{.Status}}'
curl -L -sS -o /dev/null --max-time 20 -w 'HTTP %{http_code}\n' https://onedarjeeling.duckdns.org

Rollback: stop the five 1darjeeling_prod_* containers and set their restart policy back to no.

# 4. Restore Doptor

The Doptor containers were stopped because they had almost no traffic and their public endpoints timed out. Data was retained.

docker start doptor-postgres
sleep 10
docker start doptor-api
sleep 10
docker start doptor-web

docker ps --filter 'name=doptor' --format 'table {{.Names}}\t{{.Status}}'
curl -I --max-time 20 https://dev.doptor.in
curl -I --max-time 20 https://api.dev.doptor.in

Rollback: docker stop doptor-web doptor-api doptor-postgres

# 5. Restore Pharmerp ClickHouse

ClickHouse provides Pharmerp analytics/reporting storage. Transactional PostgreSQL data is separate. Its volume pharmerp_clickhouse_prod_data was preserved.

docker start pharmerp_clickhouse_prod
sleep 20
docker ps --filter 'name=pharmerp_clickhouse_prod' --format 'table {{.Names}}\t{{.Status}}'
docker logs --since 5m --tail 100 pharmerp_clickhouse_prod
docker stats --no-stream pharmerp_clickhouse_prod

A temporary 0.25 CPU limit may still be attached. Keep it initially. Remove it only after Hostinger clears the VPS restriction and ClickHouse remains stable:

docker update --cpus 0 pharmerp_clickhouse_prod

Rollback: docker stop pharmerp_clickhouse_prod

# 6. Restore Frappe / Gameplan

This is a rebuild-and-restore operation because the 1.9 GB bench directory and its Nginx/Supervisor registrations were removed.

| Recovery package | /root/frappe-retired-20260907-051121 |
| --- | --- |
| Site with valid backup | studio-tracker.duckdns.org |
| Broken legacy site | tracker.localhost |
| Saved configuration | config/frappe.conf, config/supervisor-frappe.conf, common_site_config.json |
| Saved app versions | app-versions.txt |

Copy the recovery directory off the VPS before rebuilding.

Install the Frappe/Bench versions recorded in app-versions.txt.

Create /home/deploy/gameplan-bench and install the recorded applications.

Create the studio-tracker.duckdns.org site, then use bench restore with the saved SQL backup.

Restore public and private files from the saved archives.

Restore the saved Supervisor and Nginx configurations only after checking their paths.

Run nginx -t, reload Nginx, and verify the site externally.

Do not attempt an automatic one-command restore. Version compatibility and database credentials must be checked during the rebuild.

# 7. Re-enable Rajkamal synchronization

Startup and scheduled synchronization were disabled to stop Prisma connection-pool exhaustion. Before re-enabling, confirm normal API latency and database connections.

sudo -iu deploy bash -c 'cd /var/www/app/backend && grep -E "^(SYNC_ON_STARTUP|ENABLE_SCHEDULED_SYNC)=" .env'
sudo -iu deploy pm2 status
sudo -iu deploy pm2 logs --lines 100

Set SYNC_ON_STARTUP=true only when an immediate import is intended. Set ENABLE_SCHEDULED_SYNC=true for recurring imports, then restart and save the PM2 process using the existing ecosystem configuration. Monitor logs and Prisma connection usage during the first run.

# 8. Apply the revised health-check intervals

Production Compose files were updated to 60-second intervals. Backup: /root/healthcheck-compose-backup-20260907-053753. Existing containers keep their old intervals until recreated.

Recreate one project at a time during a maintenance window.

Use that project’s production Compose file and environment file.

Do not recreate all projects simultaneously.

Do not start ClickHouse accidentally as part of a full Pharmerp recreation.

Test the public domain after each project.

# 9. Post-recovery acceptance checks

nginx -t
systemctl is-active nginx docker ssh
docker ps --format 'table {{.Names}}\t{{.Status}}'
docker stats --no-stream
vmstat 1 10
ss -lntp
systemctl is-enabled c3pool_miner.service
ps -C xmrig -o pid,user,stat,args

Required projects return HTTP 200 or their expected authentication status.

No unexpected 502 responses appear in /var/log/nginx/error.log.

CPU steal remains low across several vmstat samples.

No container restart loop appears.

XMRig remains absent and the malicious service remains masked.

# 10. Actions that can destroy retained data

Do not run these commands during recovery:

docker compose down -v
docker volume prune
docker system prune --volumes
rm -rf /var/lib/docker/volumes
rm -rf /var/lib/postgresql
rm -rf /var/lib/mysql

Remove volumes or retained databases only after an off-server backup has been verified and the project owner has confirmed permanent deletion.